iShowTransformations Software Proposal Web-based fitness management platform Prepared on: 2026-04-23 ¦ Estimated Delivery: 3 to 4 weeks ¦ Estimated Build Effort: 40 hours

Prepared on: 2026-04-23

Project Type: Web-based fitness management platform

Estimated Delivery Window: 3 to 4 weeks

Estimated Build Effort: 40 hours

# 1. Project Overview

This proposal covers the design, development, setup, and launch support for the iShowTransformations software platform.

The platform is planned as a modern web application for:

Customers

Trainers

Admin/management team

The goal is to provide a complete system for onboarding clients, managing assessments, assigning training plans, scheduling sessions, tracking payments, and handling communication through one centralized dashboard.

# 2. Project Scope

The proposed software includes the following core modules and features.

## A. Public Website

Home page / landing page

About page

Services page

Contact page

Lead/contact enquiry form

## B. User Authentication

User registration

Secure login/logout

Forgot password flow

Reset password flow

Role-based access control

Separate access for customer, trainer, and admin users

## C. Customer Panel

Customer dashboard

Assessment submission form

View assigned plan

View training programs

View session schedule

View payment history

Profile management

Progress tracking

Notifications and email updates

## D. Trainer Panel

Trainer dashboard

Client listing and profile view

Session management

Program management

Payment visibility

Settings/profile page

## E. Admin Panel

Admin dashboard

Lead management

Assessment review and conversion workflow

Client management

Trainer management

Master data management

Payment management

Reports and analytics

CMS/content controls

## F. System Integrations

Supabase database and authentication setup

Email sending integration with Resend

Domain connection and deployment setup

Form notifications and transactional email workflow

# 3. Services Included

The following services are included in the proposed work:

Project planning and scope breakdown

UI implementation for required screens

Frontend development

Backend/API integration

Supabase database configuration

Authentication and role permissions setup

Email workflow setup

Admin, trainer, and customer dashboard setup

Core testing and bug fixing

Deployment and launch assistance

1 year support and maintenance

# 4. Detailed Feature List

## Customer Features

Sign up and login

Submit fitness assessment

View dashboard summary

View personal training plan

View workout programs

View upcoming and completed sessions

View payment history

Update personal profile

Track progress updates

Receive email notifications

## Trainer Features

Login to trainer dashboard

View assigned clients

Review client details

Manage sessions

Manage workout programs

Track client payment status

Update trainer profile/settings

View training activity and daily workflow

## Admin Features

Full admin dashboard access

Manage enquiries/leads

Review and approve assessments

Convert leads into active clients

Assign trainers

Manage trainers and clients

Manage exercises, locations, goals, and plan templates

Manage payments and reporting

Manage website content/CMS areas

## Operations and Platform Features

Role-based permissions

Secure same-origin APIs

Email integration

Notifications workflow

Dashboard reporting

Responsive design for desktop and mobile

Deployment-ready production configuration

# 5. Delivery Timeline

Total estimated implementation effort is 40 hours across 3 to 4 weeks.

## Week 1 - Planning, Setup, and Core Foundation (10 hours)

Finalize scope and workflow mapping

Confirm pages and required modules

Configure project baseline

Connect Supabase environment

Configure authentication and permissions

Prepare initial dashboard/application structure

## Week 2 - Core Module Development (12 hours)

Build customer-side features

Build trainer-side features

Build admin-side management flows

Connect database-driven forms and records

## Week 3 - Integrations, Payments, and QA (10 hours)

Complete email workflow integration

Connect payment-related features

Validate role-based flows

Perform functional testing

Fix bugs and polish user experience

## Week 4 - Launch and Final Adjustments (8 hours)

Deployment setup

Domain connection

Final system checks

Client review updates

Support readiness

# 6. Commercial Summary

Estimated total effort: 40 hours

Delivery window: 3 to 4 weeks

Development billing: 40 hours x hourly rate

Third-party subscriptions and platform charges are not included in the development fee unless specifically agreed

# 7. Third-Party Costs / Extras

These items are billed separately from development work.

## A. Supabase

Recommended for production: Supabase Pro

| Item | Plan | Estimated Cost | Notes |
| --- | --- | --- | --- |
| Supabase | Free | $0/month | Good for testing, demo, or early-stage trial use |
| Supabase | Pro | $25/month baseline | Recommended for live production use |

Notes:

Supabase Pro has a $25/month subscription fee.

Supabase documentation also shows Pro organizations receive $10 compute credits, which cover one default-size project in their billing examples.

For a typical single-project production setup, the baseline usually works out to about $25/month before overages, assuming the default included compute pattern.

Overage charges may apply depending on usage such as storage, active users, realtime, egress, and extra compute.

## B. Domain

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| Domain registration/renewal | Approx. $10 to $20/year | Depends on TLD and registrar |

Notes:

Domain price depends on the final domain name and extension such as `.com`, `.ae`, `.fitness`, etc.

Cloudflare Registrar advertises at-cost registration and renewal with no markup, so the final cost depends on registry pricing.

## C. Business Email Accounts

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| Business email inboxes | From $7/user/month | Example: Google Workspace Business Starter standard pricing |

Notes:

Business email is separate from transactional email sending.

Final email cost depends on the provider and number of inboxes needed, such as `info@yourdomain.com`, `support@yourdomain.com`, or staff mailboxes.

## D. Resend Transactional Email

| Item | Plan | Estimated Cost | Notes |
| --- | --- | --- | --- |
| Resend | Free | $0/month | Up to 3,000 emails/month, 100 emails/day, 1 domain |
| Resend | Pro | $20/month | Up to 50,000 emails/month, no daily limit, 10 domains |

Notes:

Resend Pro overage pricing is listed at $0.90 per 1,000 extra emails.

Free plan is suitable for light usage or early launch.

Pro plan is recommended when sending regular assessments, notifications, reminders, and system emails at scale.

# 8. Support and Maintenance

This proposal includes 1 year support and maintenance after launch.

Support and maintenance includes:

Bug fixes related to delivered features

Small technical adjustments

Basic uptime/deployment assistance

Dependency and routine maintenance checks

Email/configuration support

Minor content/text update assistance

Support and maintenance does not include:

New feature development

Major UI redesign

New integrations not listed in this scope

Additional dashboards/modules

Third-party subscription fees

High-volume data migration or restructuring

# 9. Add-On Features

Any extra add-on feature or new requirement requested after scope confirmation will be:

scoped separately

estimated separately

invoiced separately

billed based on actual work hours

Examples of add-ons:

extra reports

custom payment gateway integration

WhatsApp integration

advanced analytics

automation workflows

multilingual support

mobile app extension

# 10. Recommended Setup

For a practical launch setup, the recommended stack is:

Supabase Pro for production database/auth hosting

Resend Free for low initial email volume, or Resend Pro if regular transactional volume is expected

1 custom domain

Business email inboxes for brand communication

# 11. Closing Note

This proposal is intended to provide a clear implementation scope, delivery timeline, and cost structure for the iShow platform.

The final commercial amount for development should be calculated from the estimated 40 hours, while platform subscriptions and add-ons remain separate.